Scrum Meetings

Project: Prototype + AI (Gemini) + DB + Flask + Frontend Templates

Team: Omar (Backend), Marwan (Roadmaps/Results/Admin), Abdulmonem/Monem (Frontend/Templates), Ohoud (Gemini/AI), Salma (Database)

Team & Responsibilities

- Omar: Backend lead (Flask) and overall integration

- Marwan: Roadmap + Results UI, roadmap content, admin utilities, tests

- Abdulmonem: All frontend templates and static pages

- Ohoud: Gemini API integration, AI helper modules, tests

- Salma: Database design/handling, DB utilities, tests

Meeting 1:  (22 November)

Objectives:

Assign tasks on team members

Agreed on Static

All members have attended:

Omar, Marwan, Abdulmonem, Ohoud, Salma

Decisions Made:

Backend: Python + Flask

AI: Gemini API via a helper module

Frontend: deliver static pages matching the shared prototype exactly (CSS copied), then convert to dynamic templates using Flask/Jinja.

Creating basic database system

Outcomes:

Working prototype that can run locally.

Static UI pages exist and match prototype styling.

Gemini API connected and verified using a test file.

DB schema + data validated via test script.

Action Items/Tasks

Omar (Backend / Integration)

Build backend in Python using Flask.

Modify static HTML pages to become dynamic templates (Jinja).

Connect modules together (AI + DB + templates + routes).

Marwan (Roadmaps + Results)

Write a static HTML page for Results + a sample Roadmap page.

Copy all CSS from the sent prototype.

Create roadmaps.py containing the roadmap content.

Abdulmonem (Frontend Templates)

Write static pages: home, login, signin, quiz_question, quiz_completed.

Copy all CSS from the sent prototype.

Salma (Database)

Create database schema and initial DB setup.

Create test_db.py to ensure DB works and insert basic data.

Query-writing logic to be wired later in backend integration.

Ohoud (Gemini / AI)

Create ai_helper.py for Gemini API calling (request/response handling).

Create test.py verifying the AI API works properly.

Create .env file containing GEMINI_API_KEY=... (ensure .env is gitignored).

Commit .env.example, not .env.

Add .env to .gitignore.

Keep a simple run command in README.

Meeting 2: (25 November)

Objectives:

Finalize system design before integration

Agree on main system components and flow

All members have attended

Omar, Marwan, Abdulmonem, Ohoud, Salma

Decisions Made:

Create system diagrams before coding deeper

Diagrams to be created:

Use Case Diagram

Class Diagram

Sequence Diagram

Agreed diagram coverage:

Use cases: login/signup, quiz flow, results, roadmap view, blog browsing, CV ranking, admin dashboard

Main classes: User, Quiz, Question, Result, Roadmap, BlogPost, Admin/Role

Main flows:

Quiz submission…scoring…result saved…roadmap generated…displayed

Admin login…manage users/blog/roadmaps

CV upload…AI ranking…save + display

Outcomes:

System structure clearly defined

All required diagrams identified

Team aligned on system flow

Action Items/Tasks

Create assigned diagrams

Upload diagrams under docs/diagrams/

New file names:

usecase_diagram.png

class_diagram.png

sequence_diagram.png

Meeting 3: (27 November)

Objectives:
Prepare project for GitHub early
Ensure easy setup and automated checks
All members have attended:
Omar, Marwan, Abdulmonem, Ohoud, Salma

Decisions Made:
Use GitHub Actions
Perform basic project checks
Avoid breaking CI due to missing API keys

Outcomes:
CI workflows planned
Testing strategy planned

Action Items/Tasks:
Omar:
Create GitHub Actions workflows under .github/workflows/
ci.yml: install dependencies + run pytest
smoke.yml: basic import/run checks

All Members:
Add requirements.txt
Create README.md with setup instructions
Add .env.example

Notes (CI Safety – Agreed):
CI should not fail if GEMINI_API_KEY is missing
Skip live AI tests unless key exists
Use GitHub Secrets for real API keys

Meeting 4: (10 December)

Objectives:
Finalize main modules
Confirm new features
All members have attended:
Omar, Marwan, Abdulmonem, Ohoud, Salma

Final Module Ownership:
Omar: app.py
Salma: DB.py
Ohoud: ai_helper.py, api_ranker.py
Marwan: admin_helper.py
Abdulmonem: templates/ and static/

Added Features (Confirmed):
News Blog
CV Ranker
Admin Dashboard (manage users, content, roadmaps, results)

Integration Decisions:
Modules must stay separated by responsibility
AI, DB, Admin logic kept independent
Templates and static files managed centrally
Admin dashboard must check admin permissions

Action Items/Tasks
All Members:
Ensure each module has:
        Clear functions/interfaces
        Basic error handling
        No repeated logic (reuse helpers where possible)

Meeting 5: (19 December)

Objectives:
Move to testing phase
Validate AI, DB, blog, and performance
Prepare for final submission
All members have attended:
Omar, Marwan, Abdulmonem, Ohoud, Salma

Decisions Made:
Assigned test ownership
Set testing requirements

Action Items/Tasks

Marwan:
ai_helper_test.py
api_ranker_test.py

Omar:
test_ai_functionality.py
test_blogscraping.py
test_database.py

test_performance.py

All tests run using:
pytest -q
CI passes on pull requests
No secrets committed

README includes:
Setup steps
Environment variables
Run command
Test command
App runs locally with one documented command